**Road Sealing Project**

**Proposed schedule - weather permitting, scheduled to begin Monday, May 13**

**\*\*If the roadways are wet the day of work, scheduling could be delayed later in the PM or until the next day\*\***

**\*Please turn off your irrigation system on the scheduled roads the day prior to work\*.**

**Monday**        Cedar Lane

                       Hickory Lane

                       Dogwood Lane

**Tuesday**         Cypress Lane

Cabana Road**(North Gate Road to Beach Drive)**

**Wednesday**   North Gate Road (**128 to North Gate Extension**)

                      Live Oak Lane

                      Holly Lane

                      Evergreen Lane

**Thursday**      Beach Drive **(North Gate Extension to Cabana Road)**

                       Palmetto Lane

                       Center Drive **(Middle Gate Road to South Gate Road)**

                       Cherry Lane